Chore & Reward Tracking App – Product Roadmap

Epic 1 – Account & Family Management

Business Requirement Summary:
Enable parents to create accounts, add children, and manage family profiles.

Key Stories (GitHub Issues)

- Story 1.1 – Parent account creation and login (email/phone/SSO).

- Story 1.2 – Add/remove family members (child accounts).

- Story 1.3 – Profile settings for children (name, avatar, age).

Target Delivery:

- Sprint 1–2 – Core account management.

- Sprint 3 – Profile customization polish.

Epic 2 – Chore Management

Business Requirement Summary:
Allow parents to create, assign, edit, and track chores.

Key Stories (GitHub Issues)

- Story 2.1 – Create chores with title, description, due date, repetition schedule, and assignee(s).

- Story 2.2 – Set point or monetary value per chore.

- Story 2.3 – Edit/delete chores.

- Story 2.4 – Mark chores as recurring (daily, weekly, monthly).

- Story 2.5 – Require photo proof for completion (optional).

Target Delivery:

- Sprint 2–3 – Basic chore creation and assignment.

- Sprint 4 – Recurring chore scheduling and photo proof.

Epic 3 – Reward & Allowance Tracking

Business Requirement Summary:
Motivate children with a points-based rewards system.

Key Stories (GitHub Issues)

- Story 3.1 – Define rewards (items, experiences, cash, custom).

- Story 3.2 – Set cost in points/currency.

- Story 3.3 – Request redemption flow for children.

- Story 3.4 – Parent approval of redemptions.

- Story 3.5 – Deduct points after redemption.

Target Delivery:

- Sprint 4–5 – Core reward setup and redemption.

Epic 4 – Progress & Reporting

Business Requirement Summary:
Give parents visibility into performance and encourage kids with leaderboards.

Key Stories (GitHub Issues)

- Story 4.1 – Dashboard view of chores assigned, completed, and points earned.

- Story 4.2 – Weekly/monthly summary reports.

- Story 4.3 – Leaderboard (optional competitive mode).

Target Delivery:

- Sprint 5–6 – Dashboard and summaries.

- Sprint 7 – Leaderboard.

Epic 5 – Notifications & Reminders

Business Requirement Summary:
Keep families informed and prompt timely chore completion.

Key Stories (GitHub Issues)

- Story 5.1 – Push notifications for new chores and due reminders.

- Story 5.2 – Parent notifications for completions awaiting approval.

- Story 5.3 – Configurable notification settings.

Target Delivery:

- Sprint 6–7 – Notifications framework and settings.

Epic 6 – Non-Functional & Cross-Cutting

Business Requirement Summary:
Ensure usability, reliability, and security.

Key Stories (GitHub Issues)

- Story 6.1 – Real-time sync across devices.

- Story 6.2 – Offline support for marking chores complete.

- Story 6.3 – Security and role-based permissions.

- Story 6.4 – Kid-friendly, accessible UI.

Target Delivery:

- Sprint 1–8 – Ongoing as core features are built.

Roadmap Table (Phases, Epics, Stories)

| Sprint | Epic | Stories | Status |
| --- | --- | --- | --- |
| Sprint 1 | Epic 1 | 1.1, 1.2 | Planned |
| Sprint 2 | Epic 1 & 2 | 1.3, 2.1, 2.2 | Planned |
| Sprint 3 | Epic 2 | 2.3 | Planned |
| Sprint 4 | Epic 2 & 3 | 2.4, 2.5, 3.1 | Planned |
| Sprint 5 | Epic 3 & 4 | 3.2, 3.3, 4.1 | Planned |
| Sprint 6 | Epic 4 & 5 | 4.2, 5.1 | Planned |
| Sprint 7 | Epic 4 & 5 | 4.3, 5.2, 5.3 | Planned |
| Sprint 8 | Epic 6 | 6.1–6.4 polish | Planned |

Benefits of This Roadmap

- Clarity – Everyone knows which features ship in which sprint.

- Traceability – Every story ties back to a business requirement.

- Priority Alignment – High-value parent/kid experience features are delivered early.

- Project Tracking – Can be mirrored directly in your GitHub project board for execution.