Project Dawnforge

1. Product Scope

The Dawnforge Project appears to be focused on creating a software solution that streamlines work tracking, sprint management, and delivery oversight using GitHub Projects as its core management tool.
The intended end product will:

- Serve as a centralized workspace for all development activities.

- Provide clear visibility of project progress through Kanban/Sprint views.

- Capture and manage Epics, Stories, and Tasks in a consistent, reportable format.

- Allow iteration planning and story point estimation so that stakeholders can forecast delivery dates.

- Support automation scripts to configure, export, and review project data without manual overhead.

Strategic Goal:
Enable both technical and non-technical stakeholders to track progress from business requirements through to technical implementation with minimal friction.

2. Requirements (Business & Technical)

Business Requirements

- Visibility & Traceability

  - All work items must be visible in one location.

  - Epics → Stories → Tasks hierarchy should be clear.

  - Sprint assignments and status should be easy to review.

- Predictable Delivery

  - Work must be estimated in story points.

  - Sprints must have a clear duration and start/end dates.

  - The backlog should be groomed for upcoming iterations.

- Stakeholder Communication

  - Reporting must be available in formats suitable for executive review (CSV, JSON, summaries).

  - Must be able to answer “When will it be done?” with data, not guesswork.

- Consistency

  - Standard naming conventions for epics and stories.

  - Uniform use of Story Points and Sprint assignments.

- Automation

  - Minimize manual data entry/configuration in GitHub Projects.

  - Export and analyze the project state with one command.

Technical Requirements

- GitHub Project Configuration

  - Create an “Iteration” field named Sprint with pre-defined cycles (e.g., 8 x 14-day sprints).

  - Create a Story Points number field for estimation.

  - Ensure all issues link correctly to these fields.

- Automation Scripts

  - Script to initialize/configure a project (fields, sprints).

  - Script to export the entire project to structured files (CSV/JSON).

  - Script to validate project health (missing story points, unassigned sprint items, etc.).

- Data Structure

  - Issues labeled or titled to indicate Epic status.

  - Stories linked to parent epics.

  - Tasks linked to their respective stories.

- Integration Readiness

  - Ability to extend automation scripts to integrate with CI/CD or reporting dashboards.

3. Use Cases

| Use Case | Actor(s) | Description | Outcome |
| --- | --- | --- | --- |
| Create new project iteration plan | Project Manager | Configure a new set of sprints for the quarter using automation. | Project fields updated, iterations created, ready for backlog assignment. |
| Add a new Epic | Product Owner | Define a high-level feature set or business capability. | Epic visible in backlog, linked stories can be added. |
| Refine backlog into stories | Business Analyst, Developer | Break down epics into stories, add estimates, assign to sprints. | Sprint-ready work items with clear acceptance criteria. |
| Track sprint progress | Scrum Master, Manager | View sprint board with assigned stories and point totals. | Clear progress indicator, easy detection of blockers. |
| Generate project health report | Business Analyst | Run export script to identify missing story points or sprint assignments. | Stakeholders get actionable report without manual audit. |

4. Current Issues in GitHub Project (Business Interpretation)

Based on the most recent automation output and setup activity:

Configuration State

- Sprint field exists — created with iteration framework, but initial setup failed to store all configurations on the first attempt. Latest run appears to have created the field correctly.

- Story Points field — not confirmed present. If missing, estimation tracking will not work.

Potential Current Gaps in Issues

- Unlinked Epics/Stories: Some stories may not be tied to epics, reducing traceability.

- Missing Sprint Assignments: Work items without a sprint assignment are essentially floating in the backlog with no delivery target.

- Missing Story Points: Items without estimates make velocity tracking unreliable.

- Epic Identification: Not all epic-level work is clearly labeled as an epic, which could cause confusion when grouping features.

5. What Can Be Expected From the Resulting App

When complete and operating correctly:

- Fully Configured Project Board

  - All relevant fields (Sprint, Story Points) present and active.

  - Sprints created and visible in both table and board view.

- Reliable Backlog Grooming

  - Every story assigned to a sprint.

  - Every story estimated in story points.

  - All stories linked to a parent epic.

- Automated Reporting

  - Instant CSV/JSON exports for stakeholders.

  - Health report showing missing fields, story point totals per sprint, epic coverage.

- Predictable Velocity Tracking

  - Data-driven insight into how much work can be completed per sprint.

  - Forecasting of future delivery dates based on historical performance.

- Executive-Friendly Communication

  - Summary files that non-technical stakeholders can read without opening GitHub.

6. Risks & Recommendations

Risks

- If Story Points are not applied consistently, velocity data will be inaccurate.

- If items are not linked to sprints, they will not be visible in iteration reporting.

- Without consistent epic labeling, scope planning at the feature level will be harder.

Recommendations

- Enforce backlog grooming as part of sprint planning.

- Use automation health checks weekly to catch unassigned or unestimated items.

- Consider adding a “Business Priority” field to help in decision-making.